LAKE B2B

ENABLING GROWTH

────────────────────────────────────────

Product Requirements Document

Intent Data Intelligence Platform

Desktop-First Web Application  ·  Mobile-Responsive

────────────────────────────────────────

Version 3.0  |  February 7, 2026

Status: EXECUTION-READY  |  Weekend Sprint

Document Owner: Sreedeep Surapaneni, CEO, Champions Accelerator

Classification: Internal – Confidential

# 1. Executive Summary

## 1.1 Vision

Transform Lake B2B’s scraping platform from a generic web data extractor into an Intent Data Intelligence Platform. The scraper already collects blog URLs, articles, contacts, tech stacks, and resources. The gap is that it does not interpret these signals as buyer intent. This PRD defines how to add intent signal extraction, topic categorization, intent scoring, and a desktop-optimized analytics dashboard — turning raw scrape data into actionable sales intelligence that clients pay premium for.

## 1.2 Key Strategic Shift

The original PRD treated scraping as the product. This revision treats intent intelligence as the product and scraping as the infrastructure. Every feature decision flows from one question: “Does this help Lake B2B’s clients identify in-market accounts faster?”

## 1.3 Document Metadata

| Field | Value |
| --- | --- |
| Product | Lake B2B Intent Data Intelligence Platform |
| Version | 3.0 (Intent Data + Desktop-First) |
| Target Ship Date | Saturday, February 8, 2026 (Core Pipeline) |
| Testing Window | Saturday evening through Sunday, February 9 |
| Tech Stack | Python 3.12 / FastAPI / HTMX / Alpine.js / Tailwind CSS |
| Deployment | Railway.app (Web + Worker + PostgreSQL + Redis) |
| Primary Interface | Desktop web browser (1280px+ optimized) |
| Secondary Interface | Mobile-responsive (375px+) for on-the-go monitoring |
| Primary Users | Lake B2B Ops Team (desktop), Engineering, CEO (mobile) |
| Document Owner | Sreedeep Surapaneni, CEO, Champions Accelerator |

# 2. Problem Statement

## 2.1 The Market Opportunity

B2B intent data is a $4.5B+ market growing 20%+ annually. Companies like Bombora, 6sense, ZoomInfo, and TechTarget charge premium prices for intent signals. Lake B2B already scrapes the raw data that feeds intent intelligence — blog content, tech stacks, hiring patterns, resource downloads, contact information — but currently delivers it as unscored, uncategorized raw data. This leaves money on the table.

## 2.2 The Core Problem

Lake B2B’s scraper collects six types of structured data from B2B websites (blog URLs, articles, contacts, tech stack, resources, pricing). However, the system has no ability to interpret what these signals mean about a company’s buying readiness. Specifically:

- No topic categorization: Articles and blog posts are scraped but not classified by topic (e.g., “cloud migration,” “data security,” “AI adoption”). Clients cannot filter by intent topic.

- No intent scoring: There is no mechanism to score a domain’s overall buying readiness (Hot / Warm / Cold) based on the combination of signals detected.

- No content velocity tracking: The system scrapes articles once but does not track publishing frequency, which is a key intent signal (a company publishing 5 articles about “zero trust security” in 2 weeks is actively evaluating solutions).

- No tech stack change detection: Tech signatures are detected but not compared against previous scrapes to identify new adoptions or removals (a company adding “Salesforce” scripts = CRM evaluation signal).

- No hiring signal extraction: Job postings on careers pages are not scraped, missing a critical intent signal (hiring a “Data Engineer” = data infrastructure investment).

- No desktop-optimized analytics: The dashboard exists but is not optimized for the ops team’s primary workflow: analyzing intent signals across hundreds of domains on a large monitor.

## 2.3 Business Impact

- Revenue opportunity: Intent-scored data commands 3–5x higher pricing than raw enrichment data. At 50K domains/month, the revenue uplift from intent scoring alone could be $15–25K/month.

- Competitive differentiation: Most scrapers deliver raw data. Delivering scored intent signals with topic categorization puts Lake B2B in the same category as Bombora and 6sense at a fraction of the cost.

- Client retention: Clients who receive intent-scored leads with topic categorization report 2–3x higher activation rates, driving retention and upsell.

- Ops efficiency: A desktop-first intent analytics dashboard reduces manual data review from hours to minutes per batch.

# 3. Goals and Non-Goals

## 3.1 Goals

| # | Goal | Success Metric | Type |
| --- | --- | --- | --- |
| G1 | Extract intent signals from scraped data | 6 signal types extracted: content topics, tech stack, hiring, resources, pricing, contacts | Product |
| G2 | Categorize content by intent topic | Articles classified into 50+ B2B topic categories with 80%+ accuracy | Product |
| G3 | Score domains by buyer intent | Every scraped domain receives a Hot/Warm/Cold score based on combined signals | Product |
| G4 | Desktop-optimized intent analytics dashboard | Ops team can review and triage 100 domains/hour on desktop | UX |
| G5 | Export intent-enriched data for client delivery | CSV export includes intent score, topics, signals alongside raw data | Product |
| G6 | Deploy full pipeline to production | 100 test domains scraped, scored, and exportable on Railway by Sunday | Infra |
| G7 | Track content velocity as intent signal | System detects publishing frequency per topic per domain | Product |
| G8 | Mobile-responsive for CEO monitoring | Dashboard usable on phone for high-level stats and job monitoring | UX |

## 3.2 Non-Goals

| Non-Goal | Reason |
| --- | --- |
| Real-time behavioral tracking (first-party intent) | We scrape third-party public data. First-party tracking requires JavaScript tags on client websites — separate product. |
| Natural language processing / LLM-based content analysis | Weekend scope. Use keyword-based topic matching first. LLM enrichment is Phase 3. |
| Historical change detection / temporal analysis | Requires multiple scrape snapshots over time. Weekend test is single-pass. Design schema for future support. |
| Bombora-style topic taxonomy (17,000+ topics) | Start with 50–100 curated B2B intent topics. Expand post-launch. |
| User authentication / multi-tenant | Internal tool for weekend. Auth is Phase 3. |
| Scheduled/cron scraping | Manual triggers only for weekend. Scheduling is Phase 2. |
| Native mobile app | Desktop-first. Mobile web is sufficient for monitoring. |
| CRM integration (Salesforce/HubSpot push) | Export as CSV/webhook for now. Direct CRM push is Phase 4. |
| Competitor intelligence / cross-domain analysis | Single-domain analysis first. Cross-domain trends is Phase 3. |

# 4. Intent Data Model

## 4.1 What Is B2B Intent Data?

Intent data reveals when a company is actively researching solutions and is likely ready to buy. It captures behavioral signals — content consumption, technology adoption, hiring patterns, resource investment — to identify in-market accounts before they contact vendors. Lake B2B’s scraper extracts these signals from public B2B websites (third-party intent data).

## 4.2 Six Intent Signal Types

The platform extracts six categories of intent signals from each scraped domain. Each signal feeds into a composite intent score.

| Signal Type | What We Extract | Intent Meaning | Current Worker |
| --- | --- | --- | --- |
| Content Topics | Blog post topics, article keywords, content categories | Company is actively publishing about a topic = active evaluation | article_parser + NEW topic_classifier |
| Content Velocity | Publishing frequency per topic over time | Surge in publishing on a topic = heightened buying activity | blog_extractor + NEW velocity_tracker |
| Technology Stack | JS frameworks, analytics, marketing tools, CMS, CDN | Tech adoption/removal = infrastructure investment decisions | tech_detector (existing, 77 signatures) |
| Hiring Signals | Job postings from careers pages (titles, skills, departments) | Hiring for specific roles = upcoming initiative investment | NEW hiring_signal_worker |
| Resource Investment | Whitepapers, case studies, webinars (gated vs. free) | Heavy gated content = active lead generation = growth phase | resource_finder (existing) |
| Contact Signals | Decision-makers, titles, emails, LinkedIn, team size | New leadership hires, team expansion = organizational change | contact_finder (existing) |

## 4.3 Intent Topic Taxonomy (Initial 50+ Categories)

Articles and blog content are classified into B2B intent topics. The initial taxonomy covers the most common B2B evaluation categories. This is a keyword-matching system (not LLM-based) for weekend shipping speed.

| Category | Example Topics | Signal Keywords |
| --- | --- | --- |
| Cloud & Infrastructure | Cloud Migration, Multi-Cloud, Serverless, Kubernetes | cloud, aws, azure, gcp, kubernetes, k8s, serverless, infrastructure |
| Data & Analytics | Data Warehouse, Business Intelligence, Data Pipeline, Big Data | data warehouse, analytics, tableau, power bi, looker, dbt, snowflake, databricks |
| AI & Machine Learning | AI Strategy, MLOps, Generative AI, Computer Vision | artificial intelligence, machine learning, llm, gpt, ai strategy, mlops, deep learning |
| Cybersecurity | Zero Trust, SIEM, Endpoint Security, Compliance | cybersecurity, zero trust, siem, endpoint, firewall, compliance, soc, penetration |
| CRM & Sales Tech | Salesforce, HubSpot, Sales Automation, Revenue Ops | crm, salesforce, hubspot, pipedrive, sales automation, revenue operations |
| Marketing Technology | Marketing Automation, ABM, Content Marketing, SEO | marketing automation, abm, account-based, content marketing, seo, martech |
| HR & Talent | HR Tech, Employee Experience, Recruiting, L&D | hrtech, recruiting, talent acquisition, employee experience, hris, workday |
| Finance & Payments | FinTech, Payments, Billing, Accounting Automation | fintech, payments, stripe, billing, accounting, erp, netsuite |
| DevOps & Engineering | CI/CD, Observability, Platform Engineering, IaC | devops, ci/cd, terraform, docker, observability, datadog, platform engineering |
| Customer Experience | CX Platform, Support Tech, Chatbots, Customer Success | customer experience, support, zendesk, intercom, chatbot, customer success |

Full taxonomy will include 50+ categories covering: eCommerce, Supply Chain, Legal Tech, EdTech, HealthTech, IoT, Sustainability, Remote Work, Digital Transformation, and more. Stored in src/data/intent_topics.py as a keyword → category mapping.

## 4.4 Intent Scoring Algorithm

Each domain receives a composite intent score (0–100) based on weighted signal combinations, then bucketed into Hot / Warm / Cold.

### Scoring Formula

Intent Score = (Content Topic Relevance × 0.25) + (Content Velocity × 0.20) + (Tech Stack Signals × 0.20) + (Hiring Signals × 0.15) + (Resource Investment × 0.10) + (Contact Richness × 0.10)

### Signal Sub-Scores (0–20 each, normalized to weight)

| Signal | Weight | 0 (No Signal) | 10 (Moderate) | 20 (Strong) |
| --- | --- | --- | --- | --- |
| Content Topics | 25% | No blog or zero relevant articles | 1–3 articles on intent topics | 4+ articles on intent topics, multiple categories |
| Content Velocity | 20% | No recent publishing (30+ days stale) | 1–2 posts/month | Weekly+ publishing, topic surge detected |
| Tech Stack | 20% | No detectable tech or minimal stack | Standard stack (WordPress, GA) | Advanced stack (Salesforce, Marketo, 6sense, etc.) |
| Hiring Signals | 15% | No careers page or zero relevant postings | 1–3 relevant job postings | 4+ postings, hiring for target roles |
| Resource Investment | 10% | No resources detected | Free resources only | Gated whitepapers + case studies + webinars |
| Contact Richness | 10% | No contacts found | General email only | Named decision-makers with titles + LinkedIn |

### Score Buckets

| Score Range | Label | Color | Client Action |
| --- | --- | --- | --- |
| 80–100 | HOT | Red (#E8033A) | Immediate outreach. Company is actively in-market. |
| 50–79 | WARM | Gold (#FFB703) | Nurture sequence. Company is researching but not urgent. |
| 0–49 | COLD | Gray (#999999) | Monitor. Insufficient signals for active outreach. |

# 5. User Personas and User Stories

## 5.1 Personas

### Persona 1: Ops Data Analyst (Primary — Desktop)

Role: Lake B2B Data Operations Analyst

Primary Device: Desktop (dual monitors, 1920x1080+)

Context: Processes batches of 100–1,000 scraped domains daily. Reviews intent scores, verifies data quality, exports enriched datasets for client delivery. Needs to triage domains quickly: which are Hot, which need re-scraping, which have data quality issues.

Key Workflows: Submit bulk scrape jobs → Monitor progress → Review intent scores → Filter by topic/score → Export enriched CSV → Deliver to client.

### Persona 2: Engineering Lead (Desktop + Mobile)

Role: Champions Group Engineer

Context: Monitors system health, debugging failed jobs, optimizing scraping strategies and intent scoring accuracy. Uses desktop for deep analysis, phone for on-call triage.

### Persona 3: CEO / Stakeholder (Mobile-First)

Role: Sreedeep Surapaneni, CEO

Primary Device: Mobile (iPhone/Android, on the go between meetings)

Context: Needs high-level visibility: How many domains scraped? What is the Hot/Warm/Cold distribution? What are costs? Is the system healthy? Does not need granular data review.

## 5.2 User Stories

### Intent Signal Extraction (P0)

- As an ops analyst, I want every scraped domain to be automatically scored as Hot/Warm/Cold so that I can prioritize client delivery by buying readiness.

- As an ops analyst, I want blog articles classified by intent topic (e.g., “Cloud Migration,” “Cybersecurity”) so that clients can filter leads by their target market.

- As an ops analyst, I want to see the specific signals that contributed to a domain’s intent score so that I can validate the score and explain it to clients.

### Desktop Dashboard (P0)

- As an ops analyst, I want a wide-format dashboard optimized for my desktop monitor so that I can review intent data for 100+ domains without excessive scrolling or clicking.

- As an ops analyst, I want to sort and filter the domain list by intent score, topic category, and signal type so that I can quickly find Hot leads in a specific vertical.

- As an ops analyst, I want to see a domain’s complete intent profile on one screen (score, topics, tech stack, contacts, resources, hiring) so that I do not have to click through multiple pages.

- As an ops analyst, I want to select multiple domains and export them as an intent-enriched CSV so that I can deliver scored datasets to clients.

### Job Management (P0)

- As an ops analyst, I want to submit a batch of domains (paste a list or upload CSV) so that I can queue hundreds of scrape jobs at once instead of one-by-one.

- As an ops analyst, I want to see real-time progress across all running jobs in a single dashboard view so that I know when a batch is complete.

- As an engineer, I want to see which scraping tier was used per domain and whether escalation occurred so that I can optimize cost and success rate.

### Data Export & Delivery (P0)

- As an ops analyst, I want to export intent-enriched data as CSV with columns for: domain, intent_score, intent_label, top_topics, tech_stack, contacts_found, resources_found, hiring_signals so that clients receive actionable data.

- As an ops analyst, I want to filter exports by intent score range (e.g., only Hot leads) and by topic category so that I deliver targeted datasets.

### Mobile Monitoring (P1)

- As the CEO, I want to see total domains scraped, Hot/Warm/Cold distribution, and system health on my phone so that I can monitor progress between meetings.

- As the CEO, I want to receive a visual summary (intent score distribution chart) rather than raw data tables on mobile.

### n8n Integration (P1)

- As an ops analyst, I want completed scrape jobs with intent scores to automatically trigger n8n enrichment workflows via webhook so that the pipeline runs without manual intervention.

# 6. Detailed Requirements

## 6.1 P0: Must-Have for Weekend Ship

The app cannot ship without every P0 item. These represent the minimum viable intent data product.

### 6.1.1 Intent Topic Classification Engine

New module: src/services/topic_classifier.py

- [P0] Create intent topic taxonomy with 50+ B2B categories stored in src/data/intent_topics.py. Each category has: name, keywords list, and parent category.

- [P0] Classify each scraped article by matching title + excerpt + categories against intent topic keywords. Return top 3 matching topics with confidence scores.

- [P0] Store classified topics in scraped_data.metadata JSONB as intent_topics: [{topic, confidence, keywords_matched}].

- [P0] Aggregate domain-level topic profile: for each domain, compute top 5 intent topics across all scraped articles.

Acceptance Criteria:

- ☐ Scraping hubspot.com classifies blog articles into topics like “Marketing Technology,” “CRM & Sales Tech,” “Content Marketing.”

- ☐ Domain-level topic profile shows top 5 topics ranked by article count and confidence.

- ☐ Topic classification runs in < 50ms per article (keyword matching, not LLM).

### 6.1.2 Intent Scoring System

New module: src/services/intent_scorer.py

- [P0] Implement composite intent scoring formula: 6 signal sub-scores × weights = 0–100 composite score.

- [P0] Compute sub-scores for: content_topic_score, content_velocity_score, tech_stack_score, hiring_score, resource_score, contact_score.

- [P0] Bucket scores into HOT (80–100), WARM (50–79), COLD (0–49) with color-coded labels.

- [P0] Store intent score and signal breakdown in new intent_scores table (domain, score, label, signal_breakdown JSONB, scored_at).

- [P0] Run intent scoring automatically after all workers complete for a domain. Score appears on job completion.

Acceptance Criteria:

- ☐ After scraping stripe.com, system produces an intent score with signal breakdown showing which signals contributed.

- ☐ A domain with many blog posts about “AI” + Salesforce in tech stack + 3 job postings scores WARM or HOT.

- ☐ A domain with no blog, minimal tech stack, and no careers page scores COLD.

### 6.1.3 Hiring Signal Extraction (New Worker)

New worker: src/workers/hiring_signal_worker.py

- [P0] Discover careers/jobs page via URL classification (existing url_classifier.py already detects /careers, /jobs patterns).

- [P0] Extract job posting titles from careers page HTML. Look for common patterns: job listing cards, structured data (JSON-LD JobPosting), <h2>/<h3> elements in listing containers.

- [P0] Classify job titles into departments (Engineering, Sales, Marketing, Product, Operations, etc.) using src/data/job_functions.py mappings.

- [P0] Store as data_type='hiring_signal' in scraped_data with metadata: {job_title, department, detected_skills[], posting_url}.

Acceptance Criteria:

- ☐ Scraping a company with a /careers page extracts at least 5 job titles.

- ☐ Job titles are classified into correct departments (e.g., “Senior Data Engineer” → Engineering).

- ☐ Hiring signal count feeds into intent scoring (3+ relevant postings = strong signal).

### 6.1.4 Desktop-Optimized Intent Dashboard

Redesign the existing web dashboard for desktop-first intent data workflows.

- [P0] Intent Overview Page (new /intent route): Full-width table showing all scraped domains with columns: Domain, Intent Score, Intent Label (Hot/Warm/Cold badge), Top Topics, Tech Stack, Contacts Found, Hiring Signals, Resources, Last Scraped. Sortable by any column.

- [P0] Filtering sidebar (left panel, 280px): Filter by intent label (Hot/Warm/Cold checkboxes), topic category (multi-select), tech stack (detected tools), hiring department, date range.

- [P0] Domain Intent Profile (click-to-expand or /intent/{domain}): Single-page view showing: intent score gauge, signal breakdown radar/bar chart, topic distribution, tech stack list, contact cards, hiring signals, resource list, raw articles. All on one screen at 1920px.

- [P0] Batch selection: Checkbox column on intent overview table. Select multiple domains. Bulk actions: Export Selected as CSV, Re-scrape Selected.

- [P0] Dashboard Home: Replace current stats cards with intent-focused metrics: Total Domains Scraped, Hot / Warm / Cold counts with color bars, Top Intent Topics (bar chart), Active Jobs, Total Spend.

- [P0] Score distribution visualization: Horizontal stacked bar or donut chart showing Hot/Warm/Cold distribution across all scraped domains.

Acceptance Criteria:

- ☐ Ops analyst can view, sort, and filter 100+ domains on intent overview page at 1920x1080 without horizontal scrolling.

- ☐ Clicking a domain opens its full intent profile with score, signals, topics, contacts on one screen.

- ☐ Batch-select 20 domains and export as intent-enriched CSV in under 5 seconds.

- ☐ Dashboard home shows Hot/Warm/Cold distribution chart within 2 seconds of page load.

### 6.1.5 Intent-Enriched CSV Export

- [P0] Export CSV columns: domain, intent_score, intent_label, top_topics (comma-separated), content_topic_count, tech_stack (comma-separated), tech_stack_count, contacts_found (count), contact_emails (semicolon-separated), hiring_signals (count), hiring_departments (comma-separated), resources_found (count), gated_resources (count), blog_article_count, latest_article_date, scrape_date, strategy_used, cost_usd.

- [P0] Filter export by: intent score range (e.g., 80–100 = Hot only), topic category, tech stack presence.

- [P0] Batch export: Export all selected domains from the intent overview table. Also support “Export All” and “Export Filtered.”

Acceptance Criteria:

- ☐ Exported CSV opens in Excel/Google Sheets with all columns populated.

- ☐ Filtering export to “Hot only” produces a CSV with only domains scoring 80+.

- ☐ CSV file includes a header row with descriptive column names.

### 6.1.6 Batch Job Submission

- [P0] New Job form supports pasting a list of domains (one per line, up to 500) in a textarea.

- [P0] CSV upload: Upload a .csv file with a ‘domain’ column. System parses and queues all domains.

- [P0] Batch progress: Show batch-level progress (e.g., “47/100 domains complete”) on the Jobs page, not just individual job status.

- [P0] Shared configuration: All domains in a batch share the same data_types, max_pages, and priority settings.

Acceptance Criteria:

- ☐ Paste 50 domains into the textarea, click Submit. 50 jobs appear in queue within 3 seconds.

- ☐ Upload a CSV with 100 domains. All 100 are queued with correct shared configuration.

- ☐ Batch progress shows completion percentage and estimated time remaining.

### 6.1.7 Railway Deployment

- [P0] Deploy web + worker services to Railway with PostgreSQL and Redis.

- [P0] Run database migrations including new intent_scores table.

- [P0] Playwright Chromium installed in Docker image.

- [P0] Health check at /api/health returning database + Redis + worker status.

Acceptance Criteria:

- ☐ Railway deploy succeeds. /api/health returns 200 with all services connected.

- ☐ Submit a scrape job via the deployed app. Job completes and produces an intent score.

## 6.2 P1: Nice-to-Have (Ship If Time Permits)

### 6.2.1 Mobile-Responsive Layout

- [P1] Responsive breakpoints for all pages at 375px, 390px, 412px. Bottom tab bar on mobile. Hamburger menu for secondary nav.

- [P1] PWA manifest with Lake B2B branding for install-to-homescreen.

- [P1] Mobile dashboard shows: intent score distribution (Hot/Warm/Cold counts), active jobs count, system health.

### 6.2.2 n8n Webhook Integration

- [P1] Trigger n8n webhook on job completion with intent score and signal summary payload.

- [P1] Include intent_score, intent_label, top_topics in webhook payload alongside existing scraped data.

### 6.2.3 Content Velocity Tracking

- [P1] Track article publication dates per domain. Calculate publishing frequency (articles/week) per topic.

- [P1] Flag “topic surge” when a domain publishes 3+ articles on the same topic within 14 days.

### 6.2.4 Intent Score History / Trending

- [P1] Store intent score snapshots with timestamps. Show score trend (up/down/stable) on domain profile.

### 6.2.5 Domain Comparison View

- [P1] Select 2–5 domains from intent overview. Side-by-side comparison showing signal breakdown, topics, scores.

## 6.3 P2: Future Considerations (Design For, Do Not Build)

- [P2] LLM-based content analysis: Design metadata schema to support AI-extracted topics, sentiment, and key entities. Do not build LLM pipeline yet.

- [P2] Historical change detection: Schema supports timestamped snapshots. Do not build diff engine or temporal analysis yet.

- [P2] Predictive intent scoring: Current scoring is rules-based. Design schema to support ML model scores alongside rules-based scores.

- [P2] CRM push integration: Keep API contract clean. Do not build Salesforce/HubSpot connectors yet.

- [P2] Cross-domain trend analysis: Schema supports topic-level aggregation. Do not build market-level trend reports yet.

- [P2] User authentication: Design API to support auth headers. Do not hardcode single-user assumptions.

# 7. Technical Architecture

## 7.1 Updated System Architecture

API (FastAPI) → Job Queue (arq/Redis) → Worker Pool → Topic Classifier + Intent Scorer → PostgreSQL → n8n / CSV Export

## 7.2 New Components (Weekend Sprint)

| Component | Type | Location | Purpose |
| --- | --- | --- | --- |
| intent_topics.py | Data | src/data/ | 50+ B2B topic taxonomy with keyword mappings |
| topic_classifier.py | Service | src/services/ | Classify articles into intent topics via keyword matching |
| intent_scorer.py | Service | src/services/ | Compute composite 0–100 intent score from 6 signal sub-scores |
| hiring_signal_worker.py | Worker | src/workers/ | Extract job postings from careers pages |
| 006_create_intent_scores.sql | Migration | src/db/migrations/ | New intent_scores table with score, label, signal_breakdown JSONB |
| intent.py | API Route | src/api/routes/ | Intent overview, domain profile, filtered export endpoints |
| intent.html | Template | src/templates/web/pages/ | Desktop-optimized intent overview page with filtering sidebar |
| domain_intent.html | Template | src/templates/web/pages/ | Domain intent profile page (score gauge + signal breakdown) |

## 7.3 Database Schema Changes

### New Table: intent_scores

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated score record identifier |
| domain | TEXT NOT NULL | Domain being scored (UNIQUE constraint) |
| score | INTEGER (0–100) | Composite intent score |
| label | TEXT | HOT ¦ WARM ¦ COLD |
| content_topic_score | INTEGER | Sub-score for content topic relevance (0–20) |
| content_velocity_score | INTEGER | Sub-score for publishing frequency (0–20) |
| tech_stack_score | INTEGER | Sub-score for tech sophistication (0–20) |
| hiring_score | INTEGER | Sub-score for hiring signal strength (0–20) |
| resource_score | INTEGER | Sub-score for resource investment (0–20) |
| contact_score | INTEGER | Sub-score for contact richness (0–20) |
| top_topics | TEXT[] | Top 5 intent topics for this domain |
| signal_breakdown | JSONB | Full signal detail (topics, tech list, contacts, etc.) |
| scored_at | TIMESTAMP | When this score was computed |

### Modified: scraped_data.metadata

Add intent_topics field to ArticleMetadata JSONB:

- intent_topics: [{topic: string, confidence: float, keywords_matched: string[]}]

Add new DataType enum value:

- HIRING_SIGNAL (joins existing: BLOG_URL, ARTICLE, RESOURCE, CONTACT, TECH_STACK, PRICING)

## 7.4 Worker Pipeline (Updated)

After all extraction workers complete, the pipeline adds two new steps:

- Domain Mapping (existing) → URL discovery

- Parallel Worker Execution (existing) → blog_extractor, article_parser, contact_finder, tech_detector, resource_finder + NEW hiring_signal_worker

- NEW: Topic Classification → Classify all scraped articles into intent topics

- NEW: Intent Scoring → Compute composite score from all 6 signal types

- Store results + score in PostgreSQL

- Trigger n8n webhook (if configured) with intent-enriched payload

# 8. Desktop UI/UX Specification

## 8.1 Design Principles

- Data density over whitespace: Ops analysts need to see maximum information per screen at 1920x1080.

- Filter-first workflow: Left sidebar filters are always visible. No modal dialogs for filtering.

- One-click drill-down: Click any domain to see full intent profile. Back button returns to filtered view.

- Batch operations: Checkbox selection + bulk action bar for export, re-scrape, scoring.

- Color-coded intent: HOT = red badges, WARM = gold badges, COLD = gray badges. Consistent everywhere.

## 8.2 Page Architecture

| Page | Route | Primary Layout | Key Components |
| --- | --- | --- | --- |
| Intent Overview | /intent | Full-width table + left filter sidebar | Sortable domain table, filter panel, batch action bar, score distribution chart |
| Domain Intent Profile | /intent/{domain} | Two-column layout | Score gauge (left), signal breakdown tabs (right), raw data accordion |
| Dashboard Home | / | Grid layout | Intent stats (Hot/Warm/Cold), topic distribution chart, active jobs, recent completions |
| Jobs Management | /jobs | Full-width table | Job list with batch progress, status filters, bulk actions |
| New Job (Batch) | /jobs/new | Form layout | Textarea for domain list, CSV upload, data type checkboxes, shared config |
| Results Browser | /results | Full-width table | All scraped data with type/domain filters, expandable rows |
| Settings | /settings | Form layout | Webhook config, scoring weights (advanced), export preferences |

## 8.3 Intent Overview Page (/intent) — Detailed Spec

This is the primary page for ops analysts. It must handle 100–1,000 rows efficiently.

### Left Sidebar (280px fixed width)

- Intent Score filter: Three checkboxes (Hot, Warm, Cold) with colored badges and domain counts.

- Topic Category filter: Multi-select dropdown with search. Shows all detected topics.

- Tech Stack filter: Multi-select chips for detected technologies (e.g., Salesforce, HubSpot, React).

- Hiring Department filter: Checkboxes for Engineering, Sales, Marketing, Product, etc.

- Date Range filter: Start/end date pickers for last_scraped_at.

- Apply Filters button (auto-applies via HTMX on change for instant feedback).

- Reset Filters link.

### Main Table (remaining width)

- Columns: ☐ (checkbox), Domain, Score (numeric + badge), Top Topics (pill tags), Tech Stack (icon row), Contacts (#), Hiring (#), Resources (#), Last Scraped (relative time).

- Sorting: Click column header to sort. Default: Score descending (Hot first).

- Pagination: 50 rows per page with load-more or standard pagination.

- Hover: Row highlight. Tooltip showing full topic list on topic pills.

- Click: Opens domain intent profile page.

### Top Action Bar

- Search: Domain name search input.

- Batch actions (enabled when checkboxes selected): Export Selected (CSV), Re-scrape Selected, Clear Selection.

- Export All Filtered: Exports current filtered view as CSV.

- Score Distribution: Compact horizontal stacked bar (Hot/Warm/Cold proportions).

## 8.4 Domain Intent Profile (/intent/{domain})

### Left Column (400px)

- Intent Score Gauge: Large circular gauge (0–100) with color (red/gold/gray). Bold label (HOT/WARM/COLD).

- Signal Breakdown: Vertical bar chart or radar chart showing 6 sub-scores (Content Topics, Velocity, Tech, Hiring, Resources, Contacts).

- Quick Actions: Re-scrape, Export Domain, Copy Domain Data, Share Link.

### Right Column (remaining width)

- Tabbed content: Topics | Tech Stack | Contacts | Hiring | Resources | Articles

- Topics Tab: Topic distribution bar chart + article list grouped by topic.

- Tech Stack Tab: Detected technologies with category grouping (CMS, Analytics, Marketing, Frameworks).

- Contacts Tab: Card grid showing name, title, email, LinkedIn. Department badges.

- Hiring Tab: Job posting list with title, department badge, detected skills.

- Resources Tab: Resource cards with type badge (Whitepaper, Case Study, Webinar), gated indicator, download link.

- Articles Tab: Article list with title, date, topics, word count, URL.

## 8.5 Mobile Responsiveness (P1)

The primary interface is desktop. Mobile adaptations:

- Responsive breakpoints at 375px, 768px, 1024px, 1280px.

- At < 768px: Filter sidebar collapses to hamburger. Table converts to card list. Bottom tab bar navigation.

- At 768–1024px: Compact sidebar. Reduced table columns.

- At 1024–1280px: Full layout with slightly narrower sidebar.

- At 1280px+: Full desktop layout as specified.

# 9. Success Metrics

## 9.1 Weekend Test Pass/Fail Criteria

| # | Criterion | Pass Condition |
| --- | --- | --- |
| W1 | Deployment | Railway deploy succeeds. /api/health returns 200. |
| W2 | Scraping Pipeline | 100 test domains scraped. At least 70% success rate. |
| W3 | Intent Topic Classification | 80%+ of scraped articles receive at least 1 intent topic. |
| W4 | Intent Scoring | Every scraped domain has a score (0–100) and label (Hot/Warm/Cold). |
| W5 | Hiring Signal Extraction | At least 30% of domains with careers pages yield job postings. |
| W6 | Desktop Dashboard | Intent overview page loads 100 domains in < 3 seconds at 1920x1080. |
| W7 | Filtering | Filter by Hot + “Cybersecurity” topic returns subset in < 1 second. |
| W8 | CSV Export | Export 50 Hot leads as CSV. File contains all intent-enriched columns. |
| W9 | Score Distribution | Of 100 test domains, distribution is roughly: 10–20% Hot, 30–40% Warm, 40–60% Cold. |
| W10 | No Critical Errors | Zero 500 errors or unhandled exceptions during testing. |

## 9.2 Leading Indicators (1–2 Weeks)

| Metric | Target | Measurement |
| --- | --- | --- |
| Intent Score Accuracy | 80%+ agreement with manual review | Ops team reviews 20 scored domains, validates labels |
| Topic Classification Accuracy | 80%+ correct topic assignments | Manual audit of 50 classified articles |
| Job Success Rate | >= 70% weekend, 85% steady-state | COUNT(completed)/COUNT(total) from scrape_jobs |
| Desktop Dashboard Load Time | < 3s for 100 domains, < 5s for 500 | Chrome DevTools Performance tab |
| CSV Export Time | < 5 seconds for 100 domains | Manual timing from click to download |
| Ops Throughput | 100 domains reviewed per hour per analyst | Track domains-reviewed-per-session |

## 9.3 Lagging Indicators (Months)

| Metric | Target | Timeline |
| --- | --- | --- |
| Client Revenue from Intent Data | $15–25K/month uplift | 3–6 months |
| Monthly Domain Volume | 50,000 domains with intent scores | 6 months |
| Intent Score → Conversion Rate | Hot leads convert 3x vs. Cold | 3 months (client feedback) |
| Template & Topic Coverage | 15 templates, 100+ topics | 4 months |
| Ops Self-Service | Zero engineering for routine scrape batches | 6 months |

# 10. Cost Model

## 10.1 Revenue Impact

Intent-scored data commands 3–5x higher pricing than raw enrichment data:

| Data Product | Per-Record Price | 50K Records/Month | Revenue |
| --- | --- | --- | --- |
| Raw Enrichment (current) | $0.02–0.05 | 50,000 | $1,000–2,500 |
| Intent-Scored Enrichment (new) | $0.08–0.15 | 50,000 | $4,000–7,500 |
| Hot Lead Packages (premium) | $0.25–0.50 | 5,000–10,000 (Hot only) | $1,250–5,000 |

## 10.2 Infrastructure Costs (Same as v2)

| Service | Monthly Cost |
| --- | --- |
| Railway Web + Worker | $10–40 |
| PostgreSQL + Redis | $10–35 |
| Bright Data Proxy (Tier 3) | $50–200 |
| Total (Production at 50K domains) | $400–500 |

# 11. Weekend Sprint Implementation Plan

| Phase | Time | Focus | Deliverables |
| --- | --- | --- | --- |
| A | Sat AM (4h) | Intent Data Engine | intent_topics.py, topic_classifier.py, intent_scorer.py, hiring_signal_worker.py |
| B | Sat PM (4h) | Dashboard + Deploy | Intent overview page, domain profile page, Railway deploy, DB migration |
| C | Sat Eve (2h) | Export + Polish | Intent-enriched CSV export, batch job submission, filtering sidebar |
| D | Sunday | Live Testing | 100-domain test, score validation, data quality audit, mobile responsive (P1) |

## 11.1 Phase A: Intent Data Engine (Saturday AM)

- Create src/data/intent_topics.py with 50+ topic categories and keyword mappings.

- Build src/services/topic_classifier.py — keyword-matching classifier for articles.

- Build src/services/intent_scorer.py — composite scoring with 6 weighted sub-scores.

- Build src/workers/hiring_signal_worker.py — extract job postings from careers pages.

- Create SQL migration 006_create_intent_scores.sql.

- Add HIRING_SIGNAL to DataType enum. Update metadata schema.

- Wire topic classifier + intent scorer into queue/jobs.py pipeline (run after workers complete).

- Unit test: Score a mock domain with known signals. Verify score formula.

## 11.2 Phase B: Dashboard + Deploy (Saturday PM)

- Build /intent route and intent overview HTML template with sortable table.

- Build /intent/{domain} route with domain intent profile page.

- Build filtering sidebar (HTMX-powered, left panel).

- Update dashboard home with intent stats (Hot/Warm/Cold counts + chart).

- Deploy to Railway: web + worker + Postgres + Redis.

- Run migrations. Verify health check.

- Submit first test domain. Verify end-to-end: scrape → classify → score.

## 11.3 Phase C: Export + Polish (Saturday Eve)

- Build intent-enriched CSV export with all 18+ columns.

- Add batch domain submission (textarea + CSV upload).

- Add batch selection + bulk export on intent overview page.

- Polish: sorting, pagination, error states, loading indicators.

- Test export on 3 device types: desktop Chrome, tablet, phone (basic check).

# 12. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Keyword-based topic classification has low accuracy | Medium – Inaccurate intent scores | Curate high-quality keyword lists. Manual validation of first 100 domains. Plan LLM upgrade for Phase 3. |
| Careers pages vary wildly in structure | Medium – Low hiring signal extraction rate | Start with JSON-LD JobPosting structured data (most reliable). Fall back to heuristic HTML parsing. Accept 30%+ extraction rate for weekend. |
| Intent scoring weights are guesses | Medium – Scores don’t match reality | Validate with ops team reviewing 20 scored domains. Adjust weights based on feedback. Expose weights in Settings for tuning. |
| Railway deployment fails | High – No testing possible | Dockerfile tested locally. Fallback: docker-compose on DigitalOcean. |
| Desktop table performance with 1000+ rows | Low – Slow page loads | Server-side pagination (50 rows). HTMX partial loading. No client-side rendering of full dataset. |
| Scraped data does not produce useful intent signals | High – Product value unproven | Pre-select 100 test domains known to have rich content (SaaS companies with blogs). Validate signal quality before scaling. |

# 13. Open Questions

| # | Question | Owner | Blocking? |
| --- | --- | --- | --- |
| Q1 | Which 100 test domains to use? (Need a CSV list of SaaS/B2B companies with known blog content) | Ops Team | Yes |
| Q2 | What are the top 10 intent topics Lake B2B clients care about most? (Prioritize keyword curation) | Product/Sales | Yes |
| Q3 | Should intent score weights be equal or weighted by client feedback? | Product | No (use defaults, tune later) |
| Q4 | Is n8n instance ready for webhook testing? | Ops Team | No |
| Q5 | Weekend budget cap for Railway + proxy? | Finance | No (suggest $50–100) |
| Q6 | Do clients want intent score as numeric (0–100) or categorical (Hot/Warm/Cold) or both? | Sales/Product | No (ship both) |
| Q7 | Should hiring signals include salary ranges if disclosed? | Product | No |

# 14. Weekend Test Plan

## 14.1 Test Domains (10 Smoke Test)

| # | Domain | Expected Signals | Why Selected |
| --- | --- | --- | --- |
| 1 | hubspot.com | Rich blog, HubSpot tech, careers, resources | High-signal SaaS, should score HOT |
| 2 | stripe.com | Blog, pricing, tech stack, careers | Tech-forward, strong intent signals |
| 3 | datadog.com | DevOps blog, tech stack, hiring, resources | Heavy content marketing, active hiring |
| 4 | zapier.com | WordPress blog, integrations content, careers | Content-heavy, automation topic leader |
| 5 | notion.so | Productivity blog, minimal careers | Should score WARM (good content, limited signals) |
| 6 | freshworks.com | CRM blog, pricing, careers, resources | Multi-product SaaS with rich signals |
| 7 | example.com | Nothing — parked domain | Should score COLD (no signals baseline) |
| 8 | intercom.com | CX blog, tech stack, careers, resources | Strong intent signals across all categories |
| 9 | airtable.com | Product blog, pricing, hiring | Mid-range signals, good calibration domain |
| 10 | mailchimp.com | Marketing blog, resources, pricing | Marketing-tech focused content |

## 14.2 Test Scenarios

- Intent Score Validation: Scrape all 10 domains. Verify hubspot.com/stripe.com score HOT, example.com scores COLD.

- Topic Classification: Verify datadog.com articles classified as “DevOps & Engineering” and “Cloud & Infrastructure.”

- Hiring Signals: Verify stripe.com careers page yields job postings classified into correct departments.

- Desktop UX: Load intent overview with all 10 domains at 1920x1080. Verify sortable table, working filters.

- CSV Export: Export Hot-only leads. Verify CSV has all 18+ columns with intent data.

- Batch Submission: Paste 10 domains into batch form. All queue successfully.

- Signal Breakdown: Click stripe.com. Verify domain profile shows score gauge + 6 signal sub-scores.

- Edge Case: Submit invalid domain. Verify graceful failure with COLD score and zero signals.

# 15. Appendix

## 15.1 Intent Data Competitive Landscape

| Feature | Bombora | 6sense | ZoomInfo | Lake B2B (This Platform) |
| --- | --- | --- | --- | --- |
| Data Source | 5,000+ publisher coop | AI + web crawl + publisher | 100M+ profiles + signals | Public website scraping (third-party) |
| Intent Scoring | Company Surge® | AI predictive scoring | Buyer intent signals | Rules-based composite (0–100) |
| Topic Coverage | 17,000+ topics | Custom + Bombora | Proprietary taxonomy | 50–100 curated B2B topics (growing) |
| Pricing (est.) | $25K+/year | $50K+/year | $15K+/year | $5K–10K/year (target) |
| Differentiation | Largest data coop | Predictive + ABM platform | Contact + intent combined | Cost-effective, self-hosted, customizable |

## 15.2 Glossary

| Term | Definition |
| --- | --- |
| Intent Data | Behavioral signals indicating a company is actively researching solutions and may be ready to buy |
| Intent Score | Composite 0–100 score based on 6 signal types, bucketed into Hot/Warm/Cold |
| Topic Surge | Abnormal increase in publishing or activity on a specific topic (3+ articles in 14 days) |
| Signal Type | Category of intent indicator: Content, Velocity, Tech, Hiring, Resources, Contacts |
| Third-Party Intent | Intent signals collected from external/public websites (vs. first-party from your own site) |
| Firmographic Data | Company demographics: size, industry, revenue, location |
| Technographic Data | Technology stack information: software, tools, platforms used by a company |
| In-Market Account | A company showing active buying signals (typically scoring Hot or Warm) |
| arq | Async Redis Queue – Python background job processing |
| HTMX | Library for AJAX via HTML attributes – powers real-time dashboard updates |

────────────────────────────────────────

END OF DOCUMENT

Lake B2B Intent Data Intelligence Platform – PRD v3.0 – February 2026

Champions Accelerator · Confidential