LAKE B2B

ENABLING GROWTH

────────────────────────────────────────

Product Requirements Document

Lake B2B Internal Scraping System

Mobile-Optimized Web Application

────────────────────────────────────────

Version 2.0  |  February 7, 2026

Status: EXECUTION-READY  |  Weekend Sprint Target

Document Owner: Champions Accelerator Engineering

Classification: Internal – Confidential

# 1. Executive Summary

## 1.1 Document Purpose

This PRD defines the complete requirements for shipping the Lake B2B Internal Scraping System as a mobile-optimized web application for weekend production testing. The existing codebase (Phase A + B complete) needs to be hardened, mobile-optimized, and deployed to Railway by end of day Saturday, February 7, 2026, with live testing running through Sunday, February 8.

## 1.2 Key Decision: Web App for Mobile

Native mobile deployment is premature. Instead, we ship a mobile-optimized responsive web app (PWA-capable) that the ops team, engineering, and stakeholders can access from any phone browser. This approach eliminates app store review cycles, enables instant iteration, and leverages the existing HTMX + Alpine.js dashboard that is already 80% built.

## 1.3 Document Metadata

| Field | Value |
| --- | --- |
| Product | Lake B2B Internal Scraping System |
| Version | 2.0 (Mobile-Optimized Web App) |
| Target Ship Date | Saturday, February 8, 2026 (EOD) |
| Testing Window | Saturday evening through Sunday, February 9 |
| Tech Stack | Python 3.12 / FastAPI / HTMX / Alpine.js / Tailwind CSS |
| Deployment | Railway.app (Web + Worker + PostgreSQL + Redis) |
| Primary Users | Lake B2B Ops Team, Engineering, Leadership |
| Document Owner | Sreedeep Surapaneni, CEO, Champions Accelerator |
| Engineering Lead | Champions Group Engineering |

# 2. Problem Statement

## 2.1 The Core Problem

Lake B2B needs to enrich client data at scale by collecting public web information from tens of thousands of B2B domains monthly. Current manual approaches are slow, expensive, and do not scale. Third-party tools like Apify are either too rigid for our use cases or prohibitively expensive at scale ($2,500+/month for 50K domains vs. our target of $400–500/month).

## 2.2 Why Mobile-Optimized Web App Now

- The ops team needs to monitor and manage scraping jobs from their phones during off-hours and on the go.

- Stakeholders and leadership need quick visibility into job status, costs, and data quality without opening a laptop.

- A native mobile app would add 4–6 weeks of development time for app store review, certificates, and deployment. We cannot wait.

- The existing HTMX + Alpine.js dashboard is already built but is desktop-optimized. Mobile optimization is a 1–2 day effort, not a rebuild.

- Weekend testing requires real-time access from any device. A responsive web app with PWA install-to-homescreen support delivers this immediately.

## 2.3 What Happens If We Do Not Solve This

- Data enrichment remains manual, costing 10x more per domain than our automated target.

- Competitive disadvantage: we cannot deliver enriched data at the speed and cost Lake B2B clients expect.

- Ops team has no mobile visibility into job failures, requiring them to be at their desks to triage issues.

- Weekend testing cannot happen effectively without mobile access, delaying production readiness by another sprint.

# 3. Goals and Non-Goals

## 3.1 Goals (Weekend Sprint)

| # | Goal | Success Metric |
| --- | --- | --- |
| G1 | Deploy end-to-end scraping pipeline to production | Scrape 100 test domains successfully on Railway |
| G2 | Mobile-optimized dashboard accessible from any phone | All 8 pages render correctly on iPhone/Android (< 375px) |
| G3 | Submit scrape jobs from mobile | Create and monitor a job entirely from phone browser |
| G4 | Real-time job monitoring on mobile | Status updates within 3 seconds of backend state change |
| G5 | Export scraped data as CSV from mobile | Download CSV file to phone from results page |
| G6 | Domain analytics visible on mobile | Success rates, costs, and block counts visible on phone |
| G7 | System health monitoring | Database, Redis, and worker health status visible on dashboard |
| G8 | PWA install-to-homescreen | App installable on iOS Safari and Android Chrome |

## 3.2 Non-Goals (Explicitly Out of Scope for Weekend)

| Non-Goal | Reason |
| --- | --- |
| Native mobile app (iOS/Android) | App store deployment adds weeks. Web app ships in days. |
| User authentication / multi-tenant | Internal tool only. IP-restrict or VPN for now. Auth is a Phase 3 concern. |
| Scheduled/cron scraping | Manual triggers only for weekend testing. Scheduling is Phase 2. |
| Template editor UI | Templates are code-configured. Visual editor is Phase 4. |
| CAPTCHA solving integration | Phase 3 feature. Mark CAPTCHA-blocked domains for manual review. |
| Supabase migration | Current PostgreSQL + asyncpg stack works. Supabase migration is a separate initiative. |
| Auto-scaling workers | Fixed concurrency (5–10 workers) is sufficient for weekend testing. |
| Per-client cost reporting | Single-tenant for now. Per-client breakdown is Phase 4. |
| Grafana/Sentry monitoring | Use built-in dashboard health checks and structlog for weekend testing. |
| Offline mode / service worker caching | PWA manifest for install only. Full offline support is a future enhancement. |

# 4. User Personas and User Stories

## 4.1 Personas

### Persona 1: Ops Team Member (Primary)

Role: Lake B2B Data Operations Analyst

Context: Manages daily scraping workloads, reviews extracted data quality, exports results for enrichment pipelines. Often works from phone during commute or off-hours.

Key Needs: Quick job submission, real-time status monitoring, data export, failure triage from mobile.

### Persona 2: Engineering Lead

Role: Champions Group Engineer

Context: Monitors system health, debugs failed jobs, optimizes scraping strategies. Needs mobile access for on-call triage.

Key Needs: Health status, job error details, domain analytics, strategy performance metrics.

### Persona 3: Leadership / Stakeholder

Role: CEO / Product Lead

Context: Needs high-level visibility into system performance, costs, and data volumes. Reviews from phone between meetings.

Key Needs: Dashboard overview, cost tracking, total data counts, success rates.

## 4.2 User Stories

### Job Submission (P0)

- As an ops team member, I want to submit a scrape job for a domain from my phone so that I can initiate data collection without needing my laptop.

- As an ops team member, I want to select which data types to extract (blog URLs, articles, contacts, tech stack, resources, pricing) so that I only collect the data I need for the current enrichment task.

- As an ops team member, I want to set the maximum number of pages to scrape so that I can control costs and scope for each job.

### Job Monitoring (P0)

- As an ops team member, I want to see the status of all my scraping jobs on my phone so that I can monitor progress in real time.

- As an ops team member, I want to see which scraping strategy was used (HTTP, Headless, Proxy) and its cost so that I can understand the economics of each job.

- As an engineer, I want to see error messages for failed jobs so that I can diagnose and fix issues from my phone without SSH-ing into the server.

- As an ops team member, I want the job status page to auto-refresh while a job is running so that I do not have to manually refresh my phone browser.

### Results & Export (P0)

- As an ops team member, I want to browse extracted data by domain and data type on my phone so that I can verify data quality on the go.

- As an ops team member, I want to export results as CSV from my phone so that I can share data with downstream enrichment pipelines.

- As an ops team member, I want to see article titles, URLs, and metadata in a mobile-readable format so that I can spot-check extraction quality.

### Domain Analytics (P1)

- As a leadership stakeholder, I want to see domain-level success rates and costs on my phone so that I can assess system performance between meetings.

- As an engineer, I want to see which domains are getting blocked and which strategies work best so that I can optimize the scraping configuration.

- As an ops team member, I want to see health indicators for each domain (healthy, needs attention, low success) so that I can prioritize triage.

### System Health (P0)

- As an engineer, I want to see database and Redis connection health on the dashboard so that I can quickly identify infrastructure issues from my phone.

- As a stakeholder, I want to see total jobs run, data records collected, and total spend on the dashboard home screen so that I can track progress at a glance.

### Settings & Integration (P1)

- As an ops team member, I want to configure n8n webhook URLs from mobile so that I can connect scraping output to enrichment workflows.

- As an ops team member, I want to test webhook connectivity from the settings page so that I can verify n8n integration without engineering help.

# 5. Detailed Requirements

## 5.1 P0: Must-Have (Ship-Blocking for Weekend)

These requirements represent the minimum viable product for weekend testing. The app cannot ship without every P0 item complete.

### 5.1.1 Mobile-Responsive Dashboard

Optimize the existing HTMX + Alpine.js dashboard for mobile viewports.

- [P0] Responsive breakpoints: All 8 pages must render correctly at 375px (iPhone SE), 390px (iPhone 14), and 412px (Pixel) viewport widths.

- [P0] Mobile navigation: Replace desktop horizontal nav with hamburger menu (Alpine.js toggle). Bottom tab bar for primary actions (Dashboard, Jobs, Results, Domains).

- [P0] Touch targets: All interactive elements (buttons, links, form inputs) must be minimum 44x44px per Apple HIG guidelines.

- [P0] Stats cards: 2-column grid on mobile (currently 4-column on desktop). Cards must not overflow horizontally.

- [P0] Tables: Horizontal scroll on mobile with sticky first column. Or convert to card-based list view at mobile breakpoint.

- [P0] Forms: Full-width inputs and selects on mobile. Stacked labels (not inline). Large checkbox targets for data type selection.

Acceptance Criteria:

- ☐ All 8 pages (Dashboard, Jobs list, New Job, Job Detail, Results, Domains, Domain Detail, Settings) pass manual mobile viewport testing at 375px, 390px, and 412px widths.

- ☐ No horizontal overflow or content clipping on any page at any mobile breakpoint.

- ☐ Navigation is usable with one-handed phone operation (bottom tab bar + hamburger for secondary nav).

- ☐ Form inputs do not require pinch-to-zoom to interact with.

### 5.1.2 PWA Manifest & Install-to-Homescreen

Enable Progressive Web App installation so users can add the app to their phone home screen.

- [P0] Add manifest.json with Lake B2B branding (name, short_name, icons, theme_color: #011A6B, background_color: #FFFFFF, display: standalone, start_url: /).

- [P0] Add <meta> viewport tags for mobile: width=device-width, initial-scale=1, viewport-fit=cover, maximum-scale=1.

- [P0] Add apple-touch-icon and apple-mobile-web-app-capable meta tags for iOS Safari install support.

- [P0] Status bar: Use theme-color meta tag (#011A6B navy) for Android Chrome status bar coloring.

Acceptance Criteria:

- ☐ User can install app to home screen on iOS Safari (Add to Home Screen prompt).

- ☐ User can install app to home screen on Android Chrome (install prompt or manual Add to Home Screen).

- ☐ Installed app opens in standalone mode (no browser chrome) with Lake B2B branding.

- ☐ App icon appears as Lake B2B logo on home screen.

### 5.1.3 End-to-End Scraping Pipeline

The complete scraping pipeline must work from mobile: submit domain, process asynchronously, store results, display on dashboard.

- [P0] POST /api/scrape/execute accepts ScrapeJobInput (domain, template_id, max_pages, data_types, priority) and returns 202 with job_id.

- [P0] arq worker picks up queued job, runs adaptive scraping (Tier 1 HTTP first, escalate on failure), stores results in PostgreSQL.

- [P0] Job status transitions: pending → running → completed|failed. All transitions persisted to scrape_jobs table with timestamps.

- [P0] Scraped data stored in scraped_data table with job_id, domain, data_type, url, title, metadata JSONB, scraped_at.

- [P0] domain_metadata table updated after each job: last_successful_strategy, block_count, success_rate, avg_cost_usd.

Acceptance Criteria:

- ☐ Submit a scrape job for example.com from the mobile New Job form. Job appears in Jobs list within 2 seconds.

- ☐ Job processes through arq worker and transitions to completed or failed within the configured timeout.

- ☐ Scraped data appears in Results page, filterable by domain and data type.

- ☐ Domain metadata is updated with strategy used and success/failure stats.

- ☐ Failed jobs show error message on Job Detail page.

### 5.1.4 CSV Export

- [P0] GET /api/export/csv/{job_id} returns downloadable CSV file with all scraped data for that job.

- [P0] CSV must include: domain, data_type, url, title, published_date, metadata (flattened JSON), scraped_at.

- [P0] Export button visible on Job Detail page and Results page on mobile. Must trigger file download on phone.

Acceptance Criteria:

- ☐ Tapping Export CSV on mobile downloads a .csv file to the phone.

- ☐ CSV opens correctly in Google Sheets or Excel mobile.

- ☐ CSV contains all expected columns with properly escaped data.

### 5.1.5 Railway Deployment

- [P0] Deploy web service (FastAPI + uvicorn) and worker service (arq) as separate Railway services.

- [P0] Provision PostgreSQL 16 and Redis 7 as Railway add-on services.

- [P0] Run database migrations automatically on deploy (or via railway run make migrate).

- [P0] Install Playwright Chromium browser in Docker image for headless scraping tier.

- [P0] Health check endpoint at /api/health returning database and Redis connection status.

- [P0] Environment variables configured: DATABASE_URL, REDIS_URL, PORT, MAX_CONCURRENT_JOBS, BRIGHTDATA_PROXY_URL (optional).

Acceptance Criteria:

- ☐ Railway deploy succeeds with both web and worker services running.

- ☐ /api/health returns 200 with database: true and redis: true.

- ☐ App is accessible via Railway-generated public URL on mobile browser.

- ☐ Playwright headless browser works in the Railway container (test with a Tier 2 scrape).

## 5.2 P1: Nice-to-Have (Ship If Time Permits)

These significantly improve the experience but are not blocking for the weekend test. Prioritize after all P0 items are complete.

### 5.2.1 n8n Webhook Integration

- [P1] pg_notify trigger on scraped_data inserts fires webhook to configured n8n URL.

- [P1] Settings page allows configuring outbound webhook URL and testing connectivity.

- [P1] POST /api/webhook/trigger endpoint for inbound webhook-triggered scrape jobs from n8n.

### 5.2.2 Pull-to-Refresh

- [P1] Add pull-to-refresh gesture support on Dashboard, Jobs list, and Results pages.

- [P1] Visual pull indicator with Lake B2B spinner animation.

### 5.2.3 Mobile Onboarding Tour

- [P1] Adapt the existing guided tour (3-step) for mobile viewport. Ensure tour targets and highlights work on small screens.

- [P1] Store tour completion in localStorage to avoid re-showing.

### 5.2.4 Domain Detail Drilldown

- [P1] Tapping a domain in the analytics page shows job history, data type breakdown, and strategy timeline for that domain.

### 5.2.5 Toast Notifications on Mobile

- [P1] Toast notifications adapted for mobile: full-width at bottom of screen, swipe-to-dismiss, larger touch targets.

## 5.3 P2: Future Considerations (Design For, Do Not Build)

We will not build these for the weekend, but we must not make architectural decisions that prevent them.

- [P2] User authentication: Design the API to support auth headers. Do not hardcode single-user assumptions into the data model.

- [P2] Push notifications: When adding PWA manifest, include notification permission scope. Do not implement the push server yet.

- [P2] Offline mode: Service worker stub in manifest. Do not implement caching strategy yet.

- [P2] Scheduled scraping: Ensure job queue supports cron-trigger metadata. Do not build scheduler UI.

- [P2] Template editor UI: Keep templates as Python classes. Do not couple to a specific UI framework.

- [P2] Native mobile app: Keep API contract clean and RESTful so a React Native / Flutter client can consume it later.

# 6. Technical Architecture

## 6.1 System Architecture (Current Implementation)

The system is implemented in Python 3.12 with FastAPI, diverging from the original PRD recommendation of Node.js/Puppeteer. This decision was made because Python offers superior scraping libraries (selectolax, Playwright Python bindings), and the team has stronger Python expertise. The architecture remains the same:

API (FastAPI/uvicorn) → Job Queue (arq/Redis) → Worker Pool → PostgreSQL → n8n Enrichment

## 6.2 Tech Stack (Implemented)

| Layer | Technology | Purpose |
| --- | --- | --- |
| Runtime | Python 3.12 | Modern Python with type hints, StrEnum, pattern matching |
| API Framework | FastAPI + uvicorn | Async ASGI server with auto-docs |
| Job Queue | arq + Redis 7 | Async background job processing with priority support |
| Database | PostgreSQL 16 + asyncpg | Primary data store. Raw SQL, no ORM overhead |
| HTML Parsing | selectolax | Fast CSS selector-based extraction (10x faster than BeautifulSoup) |
| Browser Automation | Playwright (Chromium) | Headless browser for JS-heavy sites (Tier 2 & 3) |
| HTTP Client | httpx | Async HTTP with connection pooling (Tier 1) |
| Proxy | Bright Data / Smartproxy | Residential + datacenter IP rotation (Tier 3) |
| Frontend | Jinja2 + HTMX + Alpine.js + Tailwind CSS | Server-rendered with real-time updates |
| Validation | Pydantic v2 | Data models with runtime type checking |
| Logging | structlog | Structured JSON logging for production observability |
| Scraping CLI | Firecrawl (optional) | URL mapping and page scraping CLI wrapper |
| Linting | ruff + mypy | Code quality: formatting, linting, type checking |
| Testing | pytest + pytest-asyncio | Async-native test framework |

## 6.3 Database Schema

Three PostgreSQL tables with 5 SQL migrations, proper indexing, and a pg_notify trigger for real-time webhook integration.

### scrape_jobs

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated job identifier |
| domain | TEXT NOT NULL | Target domain being scraped |
| template_id | TEXT NOT NULL | Template used (wordpress, hubspot, generic, etc.) |
| status | TEXT CHECK | pending ¦ running ¦ completed ¦ failed |
| strategy_used | TEXT | basic_http ¦ headless ¦ headless_proxy |
| error_message | TEXT | Error details for failed jobs |
| cost_usd | DECIMAL(10,6) | Total cost in USD for this job |
| duration_ms | INTEGER | Total execution time in milliseconds |
| pages_scraped | INTEGER | Number of pages successfully processed |
| created_at | TIMESTAMP | Job creation timestamp |
| completed_at | TIMESTAMP | Job completion timestamp |

### scraped_data

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated data record identifier |
| job_id | UUID (FK) | References scrape_jobs.id |
| domain | TEXT NOT NULL | Source domain |
| data_type | TEXT | blog_url ¦ article ¦ resource ¦ contact ¦ tech_stack ¦ pricing |
| url | TEXT | Extracted URL |
| title | TEXT | Extracted title or label |
| published_date | DATE | Content publish date (if available) |
| metadata | JSONB | Flexible metadata (author, tags, tech signals, etc.) |
| scraped_at | TIMESTAMP | Extraction timestamp |

### domain_metadata

| Column | Type | Description |
| --- | --- | --- |
| domain | TEXT (PK) | Domain being tracked |
| last_successful_strategy | TEXT | Last strategy that worked |
| block_count | INTEGER DEFAULT 0 | Number of times scraping was blocked |
| last_scraped_at | TIMESTAMP | Most recent scrape attempt |
| success_rate | DECIMAL(5,2) | Historical success percentage |
| avg_cost_usd | DECIMAL(10,6) | Average cost per scrape for this domain |
| notes | TEXT | Manual notes (e.g., CAPTCHA required, manual review) |

## 6.4 Three-Tier Adaptive Scraping Strategy

| Tier | Method | Cost/Request | Success Rate | Use Case |
| --- | --- | --- | --- | --- |
| 1 | Basic HTTP (httpx) | ~$0.0001 | 60–70% | Server-rendered HTML, WordPress, static sites |
| 2 | Headless Browser (Playwright) | ~$0.002 | ~90% | JavaScript-heavy SPAs, dynamic content |
| 3 | Headless + Residential Proxy | ~$0.004 | 95%+ | Sites with aggressive bot detection, WAF |

Escalation Logic (implemented in src/services/escalation.py):

- Start with Tier 1 (Basic HTTP).

- If empty results OR HTTP 403/429 error → escalate to Tier 2 (Headless Browser).

- If Headless fails OR CAPTCHA detected → escalate to Tier 3 (Headless + Residential Proxy).

- If all tiers fail → mark domain for manual review in domain_metadata.notes.

## 6.5 Template System

Five production templates implemented with auto-detection and fallback:

| Template | Platform | Detection Signals | Key Selectors |
| --- | --- | --- | --- |
| wordpress.py | WordPress | wp-content, wp-json, wp-includes in HTML/headers | article.post, .entry-title, .entry-content |
| hubspot.py | HubSpot CMS | hs-scripts, hubspot.com tracking, __hstc cookie | .blog-post, .hs-blog-post, .post-header |
| webflow.py | Webflow | webflow.js, data-wf-domain, w-dyn-list | .w-dyn-item, .w-richtext, data-wf-collection |
| generic.py | Any (fallback) | Default when no platform detected | article, .post, h1, h2, <time>, <meta> |
| directory.py | Directory sites | Listing-style pages, pagination patterns | .listing, .result, .directory-item |

## 6.6 API Endpoints

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | / | Dashboard (HTML) | None (weekend) |
| GET | /jobs | Job list page | None |
| GET | /jobs/new | New job form | None |
| GET | /jobs/{id} | Job detail/status | None |
| GET | /results | Scraped data browser | None |
| GET | /domains | Domain analytics | None |
| GET | /domains/{domain} | Domain detail | None |
| GET | /settings | Webhook config | None |
| POST | /api/scrape/execute | Create scrape job (202) | None (P2: API key) |
| GET | /api/scrape/status/{id} | Job status JSON | None |
| GET | /api/export/csv/{id} | Download CSV | None |
| POST | /api/webhook/trigger | n8n inbound trigger | None |
| GET | /api/health | Health check JSON | None |

# 7. Mobile-Specific UI/UX Requirements

## 7.1 Navigation Architecture

The mobile navigation must support one-handed phone operation with primary actions always accessible.

- Bottom Tab Bar (Fixed): 4 tabs: Dashboard (home icon), Jobs (list icon), Results (data icon), Domains (globe icon). Always visible, 56px height, Lake B2B navy background (#011A6B).

- Hamburger Menu (Top-left): Slides in from left. Contains: Settings, Help, About. Semi-transparent overlay backdrop.

- Floating Action Button (FAB): Purple (#6D08BE) circular button, bottom-right, above tab bar. Opens New Job form. Available on Dashboard, Jobs, and Results pages.

## 7.2 Page-by-Page Mobile Layout

### Dashboard (Home)

- Stats: 2x2 grid (Total Jobs, Running, Data Records, Total Spend). Each card ~48% width with 8px gap.

- Health Status: Compact row showing green/red dots for DB and Redis. Tappable to expand details.

- Quick Start: Full-width domain input with prominent Start Scraping button below.

- Recent Jobs: Vertical card list (not table). Each card shows: domain, status badge, time ago, pages scraped.

- Top Domains: Horizontal scroll of compact domain cards.

### Jobs List

- Filter bar: Horizontal pill-style toggles (All, Running, Completed, Failed, Pending). Scrollable.

- Job cards: Full-width cards with domain name, status badge, strategy indicator, cost, time. Tap to open detail.

- Pull-to-refresh gesture (if P1 implemented).

### New Job Form

- Full-screen modal or page (not inline). Domain input with URL validation.

- Data type checkboxes: 2-column grid, 3 rows. Blog URLs and Articles pre-checked.

- Advanced options: Collapsible section. Max pages slider (full-width), template dropdown, priority selector.

- Submit button: Full-width, purple gradient, 48px height minimum.

### Job Detail

- Large status badge at top with domain name.

- Live progress: Indeterminate progress bar while running. Polls every 2 seconds via HTMX.

- Stats row: 2x2 grid (Pages Scraped, Items Found, Cost, Duration).

- Action buttons: Full-width stacked buttons (View Results, Export CSV, Retry). Not side-by-side on mobile.

- Error display: Red-bordered card with full error message for failed jobs.

### Results Browser

- Filter: Stacked dropdowns (Domain selector, Data Type selector). Full-width.

- Results: Card-based list (not table). Each card shows: data type badge, URL (truncated), title, scraped_at.

- Metadata: Tap to expand card, showing full metadata as formatted key-value pairs (not raw JSON on mobile).

- Export: Sticky bottom bar with Export CSV button when results exist.

### Domain Analytics

- Domain cards: Full-width. Show success rate bar (color-coded), block count warning, last strategy, last scraped.

- Sort: Dropdown at top (Recent, Success Rate, Cost, Alphabetical).

- Health badges: Green (Healthy, 80%+), Yellow (Needs Attention, > 3 blocks), Red (Low Success, < 50%).

### Settings

- Webhook URL input: Full-width with copy-to-clipboard button.

- Test button: Full-width with success/error animation.

- Toggles: Standard iOS-style toggle switches for auto-send options.

## 7.3 Performance Requirements

| Metric | Target | Measurement |
| --- | --- | --- |
| First Contentful Paint | < 1.5 seconds | Lighthouse on 4G throttled connection |
| Time to Interactive | < 3 seconds | Lighthouse on 4G throttled connection |
| Total Page Weight | < 200 KB (compressed) | All assets including CSS, JS, HTML |
| HTMX Polling Response | < 300ms server-side | API response time for partial updates |
| Job Status Update Latency | < 3 seconds perceived | From backend state change to UI update |
| Touch Response | < 100ms visual feedback | Buttons show pressed state immediately |

## 7.4 Browser Compatibility

| Browser | Version | Priority |
| --- | --- | --- |
| Safari (iOS) | 15+ | P0 – Primary iPhone browser |
| Chrome (Android) | 100+ | P0 – Primary Android browser |
| Chrome (Desktop) | 100+ | P0 – Desktop testing |
| Firefox (Desktop) | 100+ | P1 – Secondary desktop |
| Samsung Internet | 20+ | P1 – Samsung devices |

# 8. Cost Model

## 8.1 Per-Domain Scraping Costs

Blended cost assumes 70% Tier 1, 20% Tier 2, 10% Tier 3 distribution (validated in the PRD projections).

| Volume | Cost/Domain | Monthly Total | Notes |
| --- | --- | --- | --- |
| 100 (Weekend Test) | $0.015 | $1.50 | Higher per-unit cost due to cold start, template tuning |
| 10,000 | $0.015 | $150 | Early production with limited template coverage |
| 50,000 | $0.01 | $500 | Steady-state target with 10+ templates |
| 100,000 | $0.008 | $800 | Optimized with domain-level strategy caching |
| 200,000 | $0.007 | $1,400 | Maximum scale with auto-scaling workers |

## 8.2 Infrastructure Costs (Railway)

| Service | Monthly Cost | Notes |
| --- | --- | --- |
| Web Service (FastAPI) | $5–20 | Hobby/Pro plan. Scales with traffic. |
| Worker Service (arq) | $5–20 | Separate process. Scales with job volume. |
| PostgreSQL 16 | $5–25 | Railway managed. 1GB free tier. |
| Redis 7 | $5–10 | Railway managed. Session + queue storage. |
| Proxy (Bright Data) | $50–200 | Residential IPs. Pay-per-GB. Optional for weekend. |
| Total (Weekend Test) | $20–75 | Minimal infrastructure for validation. |
| Total (Production) | $400–500 | Full stack at 50K domains/month. |

# 9. Success Metrics

## 9.1 Weekend Test Success Criteria (Pass/Fail)

These are binary pass/fail criteria for the weekend test. All must pass for the test to be considered successful.

| # | Criterion | Pass Condition |
| --- | --- | --- |
| W1 | Deployment | Railway deploy succeeds. Health check returns 200. |
| W2 | Mobile Access | Dashboard loads and is fully usable on iPhone + Android phone browsers. |
| W3 | Job Submission | Submit 10 scrape jobs from mobile. All 10 enter the queue successfully. |
| W4 | Scraping Success | At least 7 of 10 test domains scrape successfully (70%+ success rate). |
| W5 | Data Quality | Spot-check 5 scraped results. All have valid URLs, titles, and correct data types. |
| W6 | CSV Export | Export CSV for 3 completed jobs from mobile. Files download correctly. |
| W7 | Real-time Updates | Job status updates within 5 seconds of backend state change on mobile. |
| W8 | No Critical Errors | No unhandled exceptions. No 500 errors during normal usage. |
| W9 | PWA Install | App installs to home screen on at least one iOS and one Android device. |
| W10 | Cost Tracking | Job costs are recorded and visible on dashboard and domain analytics. |

## 9.2 Leading Indicators (Days to Weeks Post-Launch)

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Job Success Rate | >= 70% for weekend, 85% by month end | COUNT(completed) / COUNT(total) from scrape_jobs |
| Avg Cost Per Domain | <= $0.015 weekend, $0.01 steady-state | SUM(cost_usd) / COUNT(DISTINCT domain) |
| Mobile Dashboard Load Time | < 2s on 4G | Manual Lighthouse audit on mobile device |
| Jobs Submitted Per Day (ops team) | >= 20 during testing | COUNT(created_at) per day from scrape_jobs |
| Data Records Per Job (avg) | >= 5 records | COUNT(scraped_data) per job_id |
| Template Detection Accuracy | >= 80% | Manual audit: correct template selected for 8/10 domains |

## 9.3 Lagging Indicators (Weeks to Months)

| Metric | Target | Timeline |
| --- | --- | --- |
| Monthly Domain Volume | 50,000 domains | 6 months post-launch |
| Overall Success Rate | 90%+ | 3 months post-launch |
| Template Coverage | 10–15 templates covering 80% of B2B sites | 4 months |
| Ops Self-Service | Zero engineering intervention for routine configs | 6 months |
| Cost Per Domain at Scale | $0.008 or less at 50K volume | 6 months |
| n8n Pipeline Integration | Automated enrichment for 100% of completed jobs | 2 months |

# 10. Weekend Sprint Implementation Plan

## 10.1 Sprint Timeline

| Phase | Timeframe | Focus | Deliverables |
| --- | --- | --- | --- |
| Phase A | Saturday Morning (4 hrs) | Mobile CSS + PWA Manifest | Responsive Tailwind breakpoints, mobile nav, PWA manifest, touch targets |
| Phase B | Saturday Afternoon (4 hrs) | Railway Deployment + E2E | Railway deploy, DB migration, health check, first 10 domain test |
| Phase C | Saturday Evening (2 hrs) | Bug Fixes + Polish | Fix mobile layout bugs, test CSV export, verify HTMX polling on mobile |
| Phase D | Sunday Full Day | Live Testing + Iteration | 100 domain test, data quality audit, performance check, n8n webhook (if time) |

## 10.2 Phase A: Mobile CSS + PWA (Saturday AM)

- Add PWA manifest.json and meta tags to base.html template.

- Create app icons (192x192 and 512x512) with Lake B2B branding.

- Add Tailwind mobile breakpoints to all 8 HTML templates.

- Implement bottom tab bar component (Alpine.js, fixed position, 56px).

- Implement hamburger menu for secondary navigation.

- Convert stats cards to 2-column grid on mobile.

- Convert results tables to card-based lists at mobile breakpoint.

- Add touch target minimum (44px) to all interactive elements.

- Full-width form inputs and stacked buttons on mobile.

- Test all 8 pages at 375px, 390px, and 412px viewport widths.

## 10.3 Phase B: Railway Deployment (Saturday PM)

- Create Railway project and link GitHub repository.

- Add PostgreSQL 16 and Redis 7 as Railway services.

- Configure environment variables (DATABASE_URL, REDIS_URL, PORT, etc.).

- Update Dockerfile to install Playwright Chromium browser.

- Deploy web service (uvicorn) and worker service (arq) separately.

- Run database migrations (make migrate) on Railway.

- Verify /api/health returns 200 with database and Redis connected.

- Submit first test scrape job from mobile browser.

- Verify job processes through worker and results appear in dashboard.

- Test CSV export download on mobile.

# 11. Risks and Mitigations

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| Railway deploy fails | High – No testing possible | Medium | Dockerfile already tested. Fallback: docker-compose on DigitalOcean droplet. |
| Playwright Chromium too large for Railway | High – Tier 2/3 disabled | Low | Railway supports large Docker images. Fallback: Tier 1 only for weekend. |
| Mobile CSS breaks on specific devices | Medium – Bad UX for some users | Medium | Test on 3 real devices. Use responsive mode in Chrome DevTools as primary. |
| Redis connection instability | Medium – Job queue fails | Low | Railway-managed Redis is reliable. Fallback: in-process job queue for weekend. |
| Proxy providers rate-limit us | Low – Tier 3 degrades | Medium | Tier 3 is P1 for weekend. Tier 1+2 covers 90% of sites. |
| Cost overrun during testing | Low – Unexpected spend | Low | MAX_CONCURRENT_JOBS=5, MAX_SCRAPE_PAGES_PER_JOB=100. Budget cap: $50 weekend. |
| Data quality issues | Medium – Unreliable results | Medium | Manual spot-check 5% of results. Template testing with known-good domains. |
| HTMX polling causes mobile battery drain | Low – UX annoyance | Low | Polling intervals: health 30s, jobs 10s, status 2s (only while on page). Acceptable. |

# 12. Open Questions

| # | Question | Owner | Blocking? | Status |
| --- | --- | --- | --- | --- |
| Q1 | Which 100 test domains should we use for weekend testing? Need a CSV list. | Ops Team | Yes | OPEN |
| Q2 | Do we need HTTPS/custom domain for Railway, or is the generated Railway URL sufficient for weekend? | Engineering | No | Leaning: Railway URL is fine |
| Q3 | Should we configure Bright Data proxy for weekend, or test Tier 1+2 only? | Product | No | Leaning: Tier 1+2 only |
| Q4 | Is the n8n instance ready to receive webhooks, or should we defer webhook testing to next week? | Ops Team | No | OPEN |
| Q5 | What is the weekend budget cap for Railway + proxy costs? | Product/Finance | No | Suggest: $50–100 |
| Q6 | Which data types are highest priority for the first 100 domains? (blog_url, article, contact, tech_stack, resource, pricing) | Ops Team | Yes | OPEN |
| Q7 | Do we need basic auth or IP restriction for the Railway deployment, or is obscurity (random Railway URL) sufficient for weekend? | Engineering | No | Leaning: Railway URL only |

# 13. Weekend Test Plan

## 13.1 Test Domains (10 Smoke Test Domains)

Use these known-good B2B domains for initial validation. All are WordPress or common CMS platforms with public blog content.

| # | Domain | Expected Template | Data Types | Complexity |
| --- | --- | --- | --- | --- |
| 1 | hubspot.com | HubSpot | blog_url, article | Medium (JS-heavy) |
| 2 | wordpress.org | WordPress | blog_url, article | Low (server-rendered) |
| 3 | webflow.com | Webflow | blog_url, article, resource | Medium |
| 4 | stripe.com | Generic | blog_url, article, pricing | Medium |
| 5 | intercom.com | Generic | blog_url, article, contact | Medium |
| 6 | zapier.com | WordPress | blog_url, article, resource | Low |
| 7 | notion.so | Generic | blog_url, article | Medium (SPA) |
| 8 | airtable.com | Generic | blog_url, article, pricing | Medium |
| 9 | mailchimp.com | Generic | blog_url, article, contact | Low |
| 10 | freshworks.com | Generic | blog_url, article, tech_stack | Low |

## 13.2 Test Scenarios

- Happy Path: Submit hubspot.com with blog_url + article data types, max 50 pages. Verify job completes, data appears, CSV exports.

- Template Detection: Submit all 10 domains without specifying template_id. Verify auto-detection selects correct template.

- Tier Escalation: Submit a known JS-heavy site. Verify Tier 1 fails and escalates to Tier 2 (headless).

- Error Handling: Submit an invalid domain (e.g., notarealsite.invalid). Verify job fails gracefully with error message.

- Mobile UX: Complete full workflow (submit, monitor, view results, export) entirely on phone browser.

- PWA Install: Install to home screen on iOS Safari and Android Chrome. Open from home screen.

- Concurrent Jobs: Submit 5 jobs simultaneously. Verify all process without queue issues.

- Domain Analytics: After running all 10 test domains, verify domain analytics page shows correct stats.

# 14. Appendix

## 14.1 Lake B2B Data Schema (Target Fields for Enrichment)

The scraper extracts raw data that feeds into Lake B2B's enrichment pipeline. The ultimate target schema for enriched records includes:

| Field | Source Worker | Notes |
| --- | --- | --- |
| First Name | contact_finder | Extracted from team/about pages |
| Last Name | contact_finder | Extracted from team/about pages |
| Job Title | contact_finder | Mapped to job functions via src/data/job_functions.py |
| Email Address (verified) | contact_finder | Validated via src/scraping/validator/email_validator.py |
| Company Name | domain_mapper | Inferred from domain |
| Industry | domain_mapper + data/industries.py | Mapped to 50+ Lake B2B standard categories |
| Revenue Range | External enrichment | Not directly scraped. Enriched via n8n pipeline. |
| Employee Count | External enrichment | Not directly scraped. Enriched via n8n pipeline. |
| Direct Dial / Mobile | contact_finder | Phone numbers from contact pages |
| LinkedIn URL | contact_finder | LinkedIn profile URLs from team pages |
| Tech Stack | tech_detector + data/tech_signatures.py | JS frameworks, analytics, CRM signals |
| Blog URLs | blog_extractor | Blog landing page + article URLs |
| Resources | resource_finder | Whitepapers, case studies, webinars |
| Pricing Signals | article_parser (pricing type) | Tier names, features, pricing page info |

## 14.2 Competitive Advantage vs. Apify

| Feature | Apify | Lake B2B Platform |
| --- | --- | --- |
| Cost at 50K domains/month | ~$2,500+ | $400–500 |
| Adaptive fallback | Manual config | Automatic 3-tier escalation |
| API-first | Limited | Full REST API with real-time HTMX dashboard |
| Template customization | UI-only, limited | Code + configurable Python classes |
| n8n integration | None | Native via pg_notify triggers |
| Cost transparency | Opaque | Real-time per-domain cost tracking |
| Residential proxies | Enterprise-only | Available on-demand (Tier 3) |
| Self-hosted | No | Yes (Railway, Docker, any VPS) |
| Mobile access | No | PWA mobile-optimized web app |

## 14.3 Glossary

| Term | Definition |
| --- | --- |
| arq | Async Redis Queue – Python background job processing library |
| HTMX | Library for AJAX, CSS Transitions, WebSockets via HTML attributes |
| Alpine.js | Lightweight JavaScript framework for DOM manipulation |
| selectolax | Fast HTML/CSS selector parsing library (10x BeautifulSoup) |
| pg_notify | PostgreSQL LISTEN/NOTIFY for real-time event streaming |
| PWA | Progressive Web App – installable web app with native-like experience |
| Tier 1/2/3 | Scraping strategy tiers (HTTP / Headless / Headless+Proxy) |
| n8n | Open-source workflow automation platform used for enrichment pipelines |
| Railway | Cloud platform for deploying containerized applications |
| Firecrawl | CLI tool for web scraping and URL mapping |

────────────────────────────────────────

END OF DOCUMENT

Lake B2B Internal Scraping System – PRD v2.0 – February 2026

Champions Accelerator · Confidential